WORKFLOW SPECIFICATION

Hierarchy & Inventory Management Workflow — Spec Index

Source: Final - Workflow.drawio (pages 01–06)

Purpose: Individual, sequential feature specs for one-by-one implementation and test.

Rule: Implement and test the current spec fully before starting the next.

## Implementation order

| Seq | Spec file | Workflow origin | Can ship alone? |
| --- | --- | --- | --- |
| 00 | 00-roles-status-foundations.md (./00-roles-status-foundations.md) | Overview + page 06 roles + inventory status model | Yes — foundation only |
| 01 | 01-hierarchy-configuration.md (./01-hierarchy-configuration.md) | Page 02 — Section 1 | Yes |
| 02 | 02-project-creation-approval.md (./02-project-creation-approval.md) | Page 02 — Section 2 (2.1–2.3) | Yes |
| 03 | 03-hierarchy-generation.md (./03-hierarchy-generation.md) | Page 02 — Section 2 (2.4–2.6) | Yes |
| 04 | 04-inventory-reservation.md (./04-inventory-reservation.md) | Page 03 — Section 3 (happy path) | Yes |
| 05 | 05-shortage-handling.md (./05-shortage-handling.md) | Page 03 — Section 3 (shortage branch) | Yes |
| 06 | 06-reservation-expiry.md (./06-reservation-expiry.md) | Page 03 — side process | Yes |
| 07 | 07-issue-to-developer.md (./07-issue-to-developer.md) | Page 04 — Section 4 | Yes |
| 08 | 08-install-test-verify.md (./08-install-test-verify.md) | Page 04 — Section 5 | Yes |
| 09 | 09-project-progress-calculation.md (./09-project-progress-calculation.md) | Page 04 — Section 5A | Yes |
| 10 | 10-defect-rework-loop.md (./10-defect-rework-loop.md) | Page 05 — Section 6 | Yes |
| 11 | 11-inventory-recall.md (./11-inventory-recall.md) | Page 05 — recall side process | Yes |
| 12 | 12-configuration-change.md (./12-configuration-change.md) | Page 02 — CC workflow | Yes |
| 13 | 13-audit-trail.md (./13-audit-trail.md) | Page 06 — Section 7 | Last full UX; hooks noted earlier |

## End-to-end flow (from Overview)

1. Hierarchy Configuration (Admin) ↓ 2. Project Create & Approval (PD / HM / Admin) ↓ 3. Inventory Reservation & Shortage (HM / IM) ↓ 4. Issue to Developer (HM / Dev / IM) ↓ 5. Install / Test / Verify (Dev / HM) ↓ 6. Defect / Rework ⟷ retest ¦ or Recall on cancel ↓ 7. Audit Trail (system-wide, all steps above)

### Happy-path inventory status chain

Available → Reserved → Issued → Installation in Progress → Under Testing / Review → Installed Verified

### Return / inspection branch

Issued (or later) → Returned → Inspection → Reusable (back to Available) → Repairable → Scrapped

## Roles (used in every later spec)

| Code | Role | High-level responsibility |
| --- | --- | --- |
| Admin | Administrator | Hierarchy configs; approve projects; approve config changes |
| PD | Project Director | Assign projects to HM; cancel project / trigger recall |
| HM | Hierarchy Manager | Draft project; select config; generate hierarchy; reserve; assign Dev; verify |
| IM | Inventory Manager | Stock receipt; issue + signature; inspection; shortage fulfill |
| Dev | Developer | Request item; install; test (Pass/Fail); report complete |

## How to use each spec

Confirm Prerequisites are already implemented and tested.

Implement only items in In scope.

Verify Acceptance criteria (including negative paths).

Check Out of scope — do not pull next-spec work forward.

Note Handoff to next for what the following phase needs.

## Spec template (all files follow)

Goal & workflow source

Actors

Prerequisites

In scope / Out of scope

Detailed flow

Business rules

Status / data changes

Functional requirements (backend + frontend)

Acceptance criteria

Test checklist

Handoff to next